Master Document - Team Page Mock Sprint

Team 1 - Microsoft AI-Powered Cybersecurity App

Sprint 1 Planner: https://planner.cloud.microsoft/webui/plan/vYNl06s0G0qMmNQguChm7sgADc0b/view/board?tid=d1323671-cdbe-4417-b4d4-bdb24b51316b

Mock Sprint Planner: https://planner.cloud.microsoft/webui/plan/woaU5CMA-0ihvDegs1LsBsgAF4rd/view/board?tid=d1323671-cdbe-4417-b4d4-bdb24b51316b

# [Login Restyling Bootstrap] Task 1 - Write Requirements: Team Page & Login Styling

| Role | BA - Rayan Hameed | Date | Saturday, 8 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Finalised the team-page and login-styling requirements. The agreed decisions D-01, D-02 and D-03 were incorporated into the scope, field rules, edge cases, acceptance criteria and decision record. The pull request was reviewed by the PM, merged into main, and the Planner card was moved to Done.

Deliverable: Final requirements document committed to the team repository at docs/REQUIREMENTS.md.

Note for next role: UX - Haley can now design the login and team pages from the approved requirements. The team page is static and read-only, desktop support is required, and member blurbs are limited to 200 characters. Developers should review the final requirements and acceptance criteria before implementation.

Git URL: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/blob/main/docs/REQUIREMENTS.md

Pull request: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/pull/1

# [Login Restyling Bootstrap] Task 2 - Design Login Style & Team Page Layout

| Role | UX - Haley Wong | Date | Tuesday, 11 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Created login-page and team-overview mockups in Figma based on the approved requirements. The two pages use a consistent visual style, were shared with the team, and were handed to the BA for validation. All five Planner checklist items were completed and the card was moved to Done.

Deliverable: Approved Figma wireframes for the login page and team overview page.

Note for next role: BA - Rayan reviewed the mockups against the requirements and formally approved the design. Developers can use these mockups for implementation together with the final requirements document.

Design URL: https://www.figma.com/design/FFBsLUGx9XwXSYFECUu7zH/Microsoft-Fluent-2-Web--Community-

# [Login Restyling Bootstrap] Task 3 - Validate Design Against Requirements

| Role | BA - Rayan Hameed | Date | Tuesday, 11 August 2026 |
| --- | --- | --- | --- |

Completion comment

Done: Reviewed the UX mockups against the requirements. Confirmed that the required fields are represented, the login work remains styling-only, documented edge cases are handled, and the design is ready for implementation. The design was formally approved and the requirements document was updated to record the approval.

Deliverable: Updated requirements document and merged UX-approval pull request.

Note for next role: Developers - begin implementation using the approved UX mockups and requirements. Use representative placeholders until final team photos and blurbs are supplied. Keep login changes styling-only and ensure all acceptance criteria and documented edge cases are handled.

Git URL: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/blob/main/docs/REQUIREMENTS.md

Pull request: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/pull/2

# [Login Restyling Bootstrap] Task 4 - Apply Approved Login Page Styling

| Role | DEV - Manthan Himanshu Punjabi | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Progress comment

Done: Implemented the approved Fluent styling for the existing sign-in page without changing the authentication flow, validation or session handling. The shared authentication-layout title was corrected after review, the required checks passed, and pull request #10 was merged into main.

Deliverable: Login-page styling changes and shared AppBrand component in pull request #10.

Note for next role: The login styling is complete and merged. The final flow can now be checked together with the team-page redirect and deployment.

Pull request: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/pull/10

# [Login Restyling Bootstrap] Task 5 - Build Team Page and Auth Redirect

| Role | DEV - Manthan Himanshu Punjabi | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Progress comment

Done: Added the protected team page, five-member roster, blurb validation, photo fallbacks and redirect to the team page after sign-in. The minor merge conflict was resolved, pull request #12 was merged into main, final team content was added, and the page was included in the live deployment.

Deliverable: Team page and authentication redirect in pull request #12.

Note for next role: The team page and authentication redirect are complete. QA and the PM can verify the merged flow at the deployed site.

Pull request: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/pull/12

# [Login Restyling Bootstrap] Task 6 - Test Edge Cases and Log Bugs

| Role | DEV - Jiong Ruan | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Progress comment

Done: Tested empty submission, malformed email, invalid credentials and protected-route behaviour. The redirect and shared authentication-layout issues raised during review were addressed before the related pull requests were merged. The Planner checklist was completed and the card was moved to Done.

Deliverable: Test evidence recorded at docs/test-evidence/JR-login-page-restyle-test.md and a GitHub review on pull request #10.

Note for next role: Edge-case testing is complete. The evidence remains in the repository for the PM's final review and sign-off.

Pull request: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/pull/10

# [Login Restyling Bootstrap] Task 7 - Test Login, Redirect and Team Page Flow

| Role | DEV - Jiong Ruan | Date | Thursday, 13 August 2026 |
| --- | --- | --- | --- |

Progress comment

Done: Tested valid email sign-in, redirect to the team page, team-member content, missing-photo fallbacks and long-blurb display. The final merged flow passed the recorded checks, the Planner checklist was completed, and the card was moved to Done.

Deliverable: Test evidence recorded at docs/test-evidence/JR-login-team-page-test.md.

Note for next role: Happy-path testing is complete. The PM can use the recorded evidence and live site for final review and sign-off.

Pull request: https://github.com/spencer-8/cosc2408-team-1-mock-sprint/pull/12

# [Login Restyling Bootstrap] Task 8 - Final Review and Sign-Off

| Role | PM - Spencer Keeghan | Date | Friday, 14 August 2026 |
| --- | --- | --- | --- |

Progress comment

Final review complete: Reviewed the completed feature end-to-end against the approved requirements and design. Confirmed that all prior task checklists were complete, checked the final login and team-page flow, and moved the PM card to Done.

Deliverable: Final PM review and sign-off recorded in the Planner.

Note for next role: The mock-sprint implementation has been reviewed and signed off. The performance summaries and submission video can now be completed.